## Slide 1: PWIE WP SP.X 3
08.07.2021 I Sören Möller, Tom Wauters
Exploitation of TOMAS

## Slide 2: SP X.3 Characterisation and optimisation of TOMAS wall conditioning plasmas
Activities this and next week
He GDC, ECRH and ICRH plasmas
Sample exposure of boron coated graphite and TEXTOR graphite
Tasks for 2021
    Diagnostic/system upgrade : EC & IC / Probes / RFA (optional)  Andrei + Riccardo, Sören …
    ECWC, ICWC, RF plasma characterisation in TOMAS  Daniel, Johan, Laura, Per …
    Modelling of TOMAS plasma, EC  Johan
    Plasma-facing material cleaning in TOMAS : exposure of boron coated tiles to ICWC and GDC  All
    Coordination of TOMAS experiments  Tom and Andrei
    Surface analysis of boron coated samples  Per, Sören

## Slide 3: plans
Deliverable | Status | Schedule
ECWC, ICWC, and GDC plasma characterization in TOMAS (LPP-ERM/KMS, FZJ, VR, KIPT) | Measurements ongoing First results on modelling of neutral particle analyser transmission | focus of 2021
Report on fuel/impurity removal studies at reference samples in TOMAS (LPP-ERM/KMS, CIEMAT, FZJ) | Exposures ongoing these weeks | More in 2022
Report on a comparison of TOMAS studies with ICWC, ECWC and GDC and comparison with stellarator and tokamak experiments (LPP-ERM/KMS) |  | 2022
Pre- and post-characterization of samples used for cleaning in TOMAS (VR, CIEMAT, FZJ) | Pre-characterisation finished, Post-characterisation next month‘ | End of 2021, more exposures depending on current experimental outcome
Modeling of wall conditioning RF-based plasmas (LPP-ERM/KMS, KIPT) | ECRH plasma modelling ongoing | Paper draft end 2021