## Slide 1: TSVV3 – Regular advancement meeting 20/10/2021 – Task 3: reduced turbulence models Project news
P. Tamain

## Slide 2: Today’s meeting agenda

## Slide 3: Update on Marconi call
  Call for proposal for MARCONI fusion cycle 6 out
    EUROfusion deadline: Friday November 19th
    Change in organization to prepare proposal: group by code (not by task) but ventilate planned computing time by task
    Code contact persons to send me their feedback on Friday November 5th latest

## Slide 4: Latest publications
Fluid neutrals in 3D turbulence simulations W Zholobenko et al The role of neutral gas in validated global edge turbulence simulations Nucl. Fusion 61 116015 (https://doi.org/10.1088/1741-4326/ac1e61)
  Reminder from PMU that all publications and presentations (posters, talks…) have to be put on the pinboard
    Multiple WP possible when relevant (only first one will endorse)

## Slide 5: Upcoming deliverables
Reference | Title | What exactly? | Who? | Due date
D3.1 | Implementation and generalization of RANS transport models and related BCs in edge codes | a) One-equation k model in EBC/SOLEDGE3X | KUL, CEA | déc-21
 |  | b) Basic two-equation k-ε/ζ models in SOLEDGE3X/SOLPS-ITER |  | déc-21
D4.1 | Report on performance evaluation and gain in each supported code | Flash report on performance evaluation and gains | Codes’ ROs with ACH | déc-21
D5.1 | Implement fluid neutrals models derived in TSVV5 in existing turbulence codes (SOLEDGE3X, EBC, FELTOR) | Turbulence codes with fluid neutrals model embedded | CEA, KUL, DTU | déc-21
D9.1 | Create publicly accessible git repositories for all contributing codes and setup continuous integration environment | Git repositories wit CI environment for each partner code | All partners | déc-21
Remarks:
D4.1: scope of report reduced following compression of ACH support => profiling report
D9.1: full deployment of CI/CD delayed by compression of ACH support => report on advancement

## Slide 6: Today’s meeting agenda