## Slide 1
Frascati, October 19th 2021
1Center for Nonlinear Plasma Science and ENEA C.R. Frascati, 00044 Frascati, Italy
2CREATE Consortium, Via Claudio 21, 80125 Napoli, Italy
ENR-MOD.MPG01 ATEP – October 19th, 2021
WP1: theoretical framework
WP1 – Update (…and some WP2.1)
Matteo V. Falessi1, Yueyan Li2,1, Alessandro Zocco3 and Fulvio Zonca1,4
4IFTS and Dept. Physics, Zhejiang University, Hangzhou, 310027 P.R. China
3Max-Planck-Institut für Plasmaphysik, Greifswald, Germany

## Slide 2
Frascati, October 19th 2021
Milestones and Deliverables

## Slide 3
Frascati, October 19th 2021
Milestones and Deliverables

## Slide 4
Frascati, October 19th 2021
Status of manpower
Y. Li has been hired: PostDoc contract by CREATE
            3pm foreseen in 2021 are secured and work on WP1&2 is in progress as expected.
            minor possible delay on deliverable WP2.1-D1 depending on bureaucracy (to be reabsorbed in early 2022)

## Slide 5
Frascati, October 19th 2021
Ongoing activities - I
Publications:
            2 manuscripts on Chorus: simple paradigmatic application of general PSZS theoretical framework  WP1-D1
                - A theoretical framework of chorus wave excitation (FZ,
                XT, LC); RMPP to be published
                - Nonlinear dynamics of phase space transport by chorus
                emission (FZ, XT, LC); JGR submitted
                2 manuscripts in preparation:
                - Nonlinear equilibria and transport processes in burning
                plasmas (MF, LC, ZQ, FZ); NJP to be submitted
                - Section for NF Chapter 5 update (MF, LC, ZQ, FZ);
                NF to be submitted
                Draft in preparation (A. Zocco et al.): 3D generalization of PSZS theoretical framework  WP1-D1/WP2.3

## Slide 6
Frascati, October 19th 2021
Ongoing activities - II
Presentations:
            2 invited presentations: general PSZS theoretical framework  WP1-D1
                - Numerical study of kinetic low frequency electromagnetic
                continuous spectrum with DAEPS code (YL, LC, RM, FZ);
                AAPPS invited (explaining recent DIIID results; consistent
                with LIGKA  see Philipp’s presentation)  WP2.1
                - Nonlinear gyrokinetic theory of Alfvénic fluctuations and
                energetic particle transport (FZ, LC, MF, ZQ); ISEP invited
                Joint CNPS-DTT seminar:
                - Canonical particle motion in quasisymmetric toroidal
                magnetic fusion devices: applications to turbulent
                transport. A. Zocco (connection with draft in preparation
                on 3D extension of PSZS transport theory)  WP2.3

## Slide 7
Frascati, October 19th 2021
Results highlights - I

## Slide 8
Frascati, October 19th 2021
Results highlights - II

## Slide 9
荣福欧 - Frascati, October 19th 2021
Thanks
Thank you for your attention!
謝謝
Your questions are welcome