## Slide 1: TSVV3 – Regular advancement meeting 17/11/2021 – Task 5: neutrals physics Project news
P. Tamain

## Slide 2: Today’s meeting agenda

## Slide 3: Marconi call
  Proposal sent to code RO’s yesterday
    Feedback (if any) to be provided urgently (now or just after meeting)
  Request significantly larger than last year (knode.hours):
    A3 partition: 835 => 1145 (+37%)
    C1 partition: 50 => 95 (+90%)

## Slide 4: PSI conference 2022
  Deadline for submission of abstracts is November 30th 2021
  If plan to submit abstract related to the project, please:
    Let me know about it
    Post abstract on the pinboard (under TSVV/CEA-03) a week before (November 23rd) as it needs to be endorsed before submission to respect EUROfusion rules

## Slide 5: Latest publications
Transport barriers driven by closed-open FS transition in 2D simulations
P Ghendrih et al : 9th November 2021 ¦ DocumentID : 30831
: Interface transport barriers in magnetized plasmas
Journal : Plasma Physics and Controlled Fusion, .
Co-authors : Claudia NORSCINI, Thomas CARTIER-MICHAUD, Guilhem DIF-PRADALIER, Xavier GARBET, Virginie GRANDGIRARD, Yanick SARAZIN

## Slide 6: Upcoming deliverables
Reference | Title | What exactly? | Who? | Due date
D3.1 | Implementation and generalization of RANS transport models and related BCs in edge codes | a) One-equation k model in EBC/SOLEDGE3X | KUL, CEA | déc-21
 |  | b) Basic two-equation k-ε/ζ models in SOLEDGE3X/SOLPS-ITER |  | déc-21
D4.1 | Report on performance evaluation and gain in each supported code | Flash report on performance evaluation and gains | Codes’ ROs with ACH | déc-21
D5.1 | Implement fluid neutrals models derived in TSVV5 in existing turbulence codes (SOLEDGE3X, EBC, FELTOR) | Turbulence codes with fluid neutrals model embedded | CEA, KUL, DTU | déc-21
D9.1 | Create publicly accessible git repositories for all contributing codes and setup continuous integration environment | Git repositories wit CI environment for each partner code | All partners | déc-21
Remarks:
D4.1: scope of report reduced following compression of ACH support => profiling report
D9.1: full deployment of CI/CD delayed by compression of ACH support => report on advancement

## Slide 7: Today’s meeting agenda
Upload presentations on https://indico.euro-fusion.org/event/1489/ or send to me please.