## Slide 1: TG E&D: Subgroup Fueling & Exhaust Kick off – Gas fueling proposals
T. Kremeyer1, D. Boeyaert2, M. Jakubowski1, D. Naujoks1, F. Reimold1, T. Romba1, O. Schmitz2, S. Sereda2, V. Winters1
1Max Planck Inst. for Plasma Physics, 17491 Greifswald, Germany
2University of Wisconsin - Madison, Madison, WI 53706, USA
3Forschungszentrum Jülich GmbH, IEK–Plasmaphysik, 52425 Jülich, Germany

## Slide 2: Goal of this meeting
Bring everyone on the same page
Define roles
Project goal
Communication
Documentation
Feedback

## Slide 3: Role of coordinator
Responsibilities
Organize meetings
Enable open communication within the group
Document communication
Support group members with work about work, so members can focus on high-impact work
Monitor progress and give updates in TG Edge&Divertor
Coordinate overlap with other groups
I need your input!
I need your help!
I will listen!
Notes: Two roles, coordinator and contributor. Find balance, but let me know if you think the balance is off.
Coordinator not job to write all proposals

## Slide 4: Introduction round
Maximum 3 Minutes per person
Who are you?
What are you currently working on?
What are you interested to write proposals for?
What are your expectations towards this group?
How do you envision your contribution in this group?

## Slide 5: Project – Gas fueling proposals
Proposal submission: 04.04.22 - 30.04.22
Maximum of 20 dedicated programs per proposal (+ preparatory programs)
Background
Relevance to the W7-X program (TF goals)
Approach and Methodology
Have to be written with experiments and analysis in mind
Should cover all the questions we asked
Goal is to have all proposals ready by 01.04.22
April is used contingency
Notes: This is the meeting to discuss all the proposals and identify gaps.
Proposal writing is a thankless task, no award. In the end it‘s the person that does the analysis that get‘s to publish the paper.
So we shouldn‘t focus on lead proponents, but make sure that we lay the foundation for a successfull OP and gather all the data necessary for analysis.
Our responsibility to ask the right questions and come up with experiments to answer them.
I‘d like to see this group and meeting to continue past the proposal process also into discharge planing as well as analysis.
We can adjust the frequency as necessary, but first lets make sure we get all the proposals in, in time.

## Slide 6: Transparent open communication
Transparent, open, free, creative, communication:
There are no wrong questions!
Everyones opinion matters
Share your thoughts, you don‘t have to be right
Raise problems! Attack the problem, not the person
Let others finish their thoughts
Communication channels:
Zoom channel: W7-X – Gas fueling Quick, direct chat and multi media communication
E-Mail Please always include the entire group
Zoom meeting (weekly) Tuesdays 10:00-11:00
Notes: Don‘t want to work too much with raising hands to allow a natural discussion, but if you interrupt each other, I will mute you.
Currently meeting once a week, but willing to decrease if progress is made
Metrics:
Success: Everyone feels comfortable to share thoughts without any fear of repercussions
Failure: If I hear feedback or a comment for the first time in the TG meeting

## Slide 7: Documentation
Zoom Raum 2 External colleagues please add me as a contact on zoom
ID: 948-1054-7070 to get access to zoom chat channel
PW: 021741
https://zoom.us/j/94810547070?pwd=Z1N5L2U5N1BmYUYwQW4xSlNldHZwUT09
INDICO website (Slides and Minutes):
https://indico.euro-fusion.org/category/378/
Datashare:
\\x-drive\W7-X Team\Exchange\Topical Group Edge and Divertor\Topics\Particle fueling and exhaust

## Slide 8: Feedback
Suggestions
Questions
Doubts
Comments
Action items

## Slide 9: Action items
What are our metrics?
Fundamentals
He removal
He retention in the SOL
He transport across the LCFS
He enrichment – Route to decouple He and H exhaust
Tools and modeling
Link to Subgroup Detachment