## Slide 1: “Theory, Simulation, Verification and Validation” TSVV Task 7: Plasma-Wall Interaction in DEMO 2022: STATUS AND PLANS D. Matveev 15.02.2022

## Slide 2: TSVV-07
PWI in DEMO
Interaction scheme
    Plasma background, wall geometry, material choice, steady-state and transient heat loads – interaction with WP PWIE, WP DES, DCT, …
PIC
sheath collisionality, ion fluxes & distributions, heat loads, thermionic current
Transients
melting
splashing
ACH support: IMAS compatibility, code optimization for HPC
PWI
erosion, morphology
ERO2.0
local and global
impurity transport
(castellation, roughness)
PWI (erosion, morphology, layer formation)
Fuel retention
co-deposition, n-damage
Dust
mobilization, transport
deposition mapping
Post-processing: extraction of parameters to the wall (e.g. CX fluxes and distributions)

## Slide 3: PROJECT TIMELINE

## Slide 4: Team and resources
Team member | Research unit | 2022
ACH | ACH | 18.6
Dmitry Matveev | FZJ | 9
Juri Romazanov |  | 3
Chrisopher Baumann |  | 9
NN (PhD or Post-Doc) |  | 6
Jonathan Mougenot | CEA/USPN | 5
Yann Charles |  | 5
Christian Grisolia |  | 6
Etienne Hodille |  | 6
Rémi Delaporte-Mathurin |  | 6 (0)
Klaus Schmid | IPP | 6
Udo von Toussaint |  | 12
(+ VR/KTH, IPP.CR, JSI and VTT teams not present at this meeting)
ACH support
ERO2.0 ACH-BSC 4PM
SPICE2 ACH-BSC 4PM
MIGRAINe ACH-VTT 6PM
~ 4 PM still available in 2022 !

## Slide 5: TASKS 2022
    Implement the gyromotion module in SDTrimSP-3D
    Implement neutron damage and damage stabilization models in retention codes
    Perform TESSIM and FESTIM simulations of fuel accumulation in DEMO PFC and permeation to coolant (so far without neutron effects)
    Detailed analysis of input/output of all involved codes to summarize how it can be reduced to IMAS compatible interfaces; identify the work program for IMAS compatibility implementation with ACH
DELIVERABLES 2022
    Gyromotion module in SDTrimSP-3D
    Neutron damage (not yet validated) model with damage stabilization in retention codes
    Predictions of fuel inventory and permeation under DEMO condition (so far without n-damage)
    Detailed IMAS compatibility requirements and respective work plan

## Slide 6: DISCUSSION
    ACH support 2022-2023: parallelization, optimization, IMASization
      RAVETIME
      SDTrimSP3D / gyromodul
      ?
      IMAS I/O: ACH tutorial: https://docs.psnc.pl/display/WFMS/Tutorial+-+adapting+codes+to+IMAS
      EUROfusion Standard Software: version control, continuous integration, user interface, validation & verification, code dissemination, documentation and user support

## Slide 7: DISCUSSION
    Long term strategy for retention codes
    Cross-code testing cases
    EUROfusion Standard Software: we should aim at a code / codes available within the EUROfusion community (dissemination, documentation, support)
    Soret effect implemented in TESSIM: how to validate, acquire data on Soret coefficient?
    D/T/He at interfaces – interaction with WP PWIE
    Kirkendall effect – long term interface degradation / Kirkendall voids