## Slide 1: TSVV3 – Regular advancement meeting 01/06/2022 – Task 4: code optimization Project news
P. Tamain

## Slide 2: Today’s meeting agenda

## Slide 3: On-going actions update – Gitlab
  Creation of repository (mirror or main) on EUROfusion’s Gitlab
    EBC: mirror from MPCDF, CI/CD transferred partly, issue with GNU versions => will be made main repository in next few days (https://gitlab.eufus.psnc.pl/tsvv3/ebc)
    SOLEDGE3X: issue with mirroring (credentials), being investigated
    BIT1:
    FELTOR:
    GBS
    GRILLIX:
  Reminder of group address: https://gitlab.eufus.psnc.pl/tsvv3

## Slide 4: On-going actions update - IMAS
  IMAS experts have assessed our needs and request a discussion meeting with the team to provide their feedback and plan required actions
    Link to feedback document: https://tsvv3.slack.com/files/U01S9FZJJ7M/F03HLNAV14N/imasification_needs_tsvv3_dy.docx
  Dedicated meeting by end of June (after PSI) to be agreed: need representatives from each code

## Slide 5: On-going actions update – LP diag
  Document proposing unified I/O format for embedded LP synthetic diagnostic (= deliverable of project):
    https://tsvv3.slack.com/files/U01S9FZJJ7M/F03FCRJA673/probe_setup_for_tsvv-3.docx
  Deadline for feedback: end of this week!
  Next step: implementation in codes => check-point in September at meeting on task 8

## Slide 6: Code optimization work-shop
  TSVV3 mission budget ceiling for 2022: 3.5 k€ (3.1 k€ of Consortium Contribution)
    0.3k€ already used for EBC development => 3.2k€ left available
    ~ 3 people x 4 days mission
  Proposed use: code-optimization work-shop @ EPFL
    Plan for middle of September?

## Slide 7: Next TSVV3 meeting
  Next TSVV3 meeting = middle of PSI conference
  Proposal: post-pone by 1 week and shift all subsequent meetings

## Slide 8: Today’s meeting agenda
Speakers: please send me a copy of your slides or upload them directly on the INDICO page of the meeting: https://indico.euro-fusion.org/event/2139/