## Slide 1: E-TASC B2SAFE pilot deployment status
15.9.2022

## Slide 2: Delays and miscommunication
EUDAT B2SAFE product version update has not become available as anticipated
This has caused problems in getting CSC B2SAFE instance ready for this deployment
After the delays, we have decided to alter our plans, and propose to move on with the deployment based on old B2SAFE version
  B2SAFE version update postponed, will be done as normal service maintenance later
We apologize for limited and misleading communication on the topic
We aim to improve communication in future

## Slide 3: Proposal for next steps
Limited test phase
Use case design workshops with initial testers
Automation implementation based on use case designs
Review and discussion about next phase
Details in following slides…

## Slide 4: 1. Limited test phase
User group created: etasc
Access opened between CSC B2SAFE and Jülich linux cluster
2 TiB pilot capacity allocated
Installation of iRODS tools on Jülich linux cluster by Jülich admin
  Basic instructions written. If further help needed, can be discussed later.
CSC will create accounts for 1-2 test users, who have experience with iRODS
  E.g. Giovanni Samaye named earlier, still correct?
  Another person can be given access, assuming existing skills or support from 1st test user
  CSC can give only limited guidance at this stage
CSC will create personal folders, and possibly a shared folder
  More elaborate structures after use case definition
Self testing begins
  Basic iRODS commands, B2SAFE features
  Manual test of data transfers for selected datasets/collections
  Collect needs and ideas for use case clarification
Schedule: if test user(s) found quickly, can be done within 2-3 weeks (early October)

## Slide 5: 2. Use case design workshops
CSC will adjust initial technical use case definition
Handful of workshops with test user(s) & an additional person
  Review of test experiences and initial use case
  Clarification and ”freeze” of basic use case
  Definition of technical automation features (existing or new ones) based on use case
  Small team preferable, commitment to workshop work (e.g. 2-3 meetings)
Schedule: Late October

## Slide 6: 3. Automation implementation
First implementation of automation features
Short testing period of automation features
Iteration of automation features with test users
  Feedback and feature adjustment
  Possibly implementing an additional use case
  Requires collaboration
Schedule: Early November

## Slide 7: 4. Review and discussion on next phase
Review of implementation results in wider project group
  Adjusted use cases
  Automation features
  Test experiences
Discuss future plans
  Further needs and required resources and schedule
  Possible production deployment and access for more users
  Alternatively: post-pilot data migration and shutdown of service
Schedule: Late November – early December

## Slide 8: Questions?
Is proposal acceptable?
If so, who are the 1-2 test users & workshop participants?