## Slide 1: WIMAS-2 and WIMAS-4 Sprints, autumn 2020
Thomas Jonsson

## Slide 2: WIMAS-2 sprints
Internal boundary conditions and hyperdiffusion, mid September
  Key participants: Jorge, Dmitriy, Daniel, Thomas
Assessment of improved quasi-linear gyrokinetic transport model, late September
  Key participants: Pär, Jorge, Dmitriy, Thomas, Daniel
  REQUIRES: update to the Qualikiz
  Comment from J. Citrin: May need an update to improve robustness of PDE methodology
Core-edge coupling, early October
  Key participants: David, Rui, Jorge, Daniel, Thomas, Dmitriy, Andreas
  REQUIRES: solpsz1 and Andreas’ model working standalone in IMAS, and internal boundary conditions
Verify ETS on reference ITER scenarios, mid October
  Key participants: Nathan, Michal, Thomas, Jorge, Daniel, Dmitriy, Pär, David…
ICRH synergies, late October
  Key participants: Thomas, Dmitriy, Daniel, Mervi, Jordi, Philippe, Ernesto, Dirk
Impurities and neutrals, whenever Denis is available!
  Key participants: Denis, Irena, Dmitriy, Thomas, Daniel, Jorge
Prepare for ETS-6 training, inc. core-edge training, early/mid November (training late November)
  Key participants: Thomas, Dmitriy, David, Rui, Jorge, Nathan, Daniel, Pär, Frida
* Documentation and tutorials

## Slide 3: WIMAS-4 sprints
Sprint 1: NTM Workflow, 3 days (Lorenzo, Olivier, Silvana, Thomas)
Sprint 2: General WIMAS-4 Sprint for the whole team, 3 days (Markus, Seppo, Thomas, Lorenzo, Olivier, Silvana)
Dates have to be discussed with the team.