## Slide 1: Overview of SP B, SP B.1, and SP B.4 in 2023
Antti Hakola

## Slide 2: Overview of SP B in 2023
SP B will continue in 2023 almost according to the breakdown established back in 2021 – with the following changes:
Dust investigations under a separate activity area SP B.5 (new tasks and tasks shifted from SP B.1)
Shifting all ”service work” related to surface analyses of tokamak/stellarator samples under SP B.3
  SP B.2 concentrates on analysis of the outcomes of specific experiments
Re-considering the program for producing Be samples under SP B.4
  We may want to focus on JET-relevant deposits and assist in the preparation of the JET LIBS project
Updated activity areas:
SP B.1: Physics of erosion and deposition (no dust)
SP B.2: Material migration in toroidal devices (special experiments on AUG and W7-X)
SP B.3: Characterization of plasma-exposed materials (all post-exposure analyses)
SP B.4: Reference coatings for ITER and DEMO (including surface analyses of the reference layers)
SP B.5: Production of metallic dust in toroidal devices (including dust production on AUG, WEST, MAGNUM-PSI)
Only small changes to the envelope of PMs (=integral over all the activity areas) allocated to each RU
  Reductions mainly due to limitations in the PWIE budget

## Slide 3: Goals and agenda of the meeting
13:00 Introduction to PWIE and SP B
13:10 Erosion experiments in linear machines
14:00 Production of samples and laboratory experiments
14:50 Discussion and open points
15:15 End of the meeting
Today, the focus will be on erosion experiments on linear devices – with the anticipation of creating a common strategy for sample exposures – and production of reference samples for these (and other SP B/PWIE) experiments. Modelling efforts are channelled under SP D.
Everybody is invited to contribute to the discussions, also those who are not task holders of any of the SP B.1 and SP B.4 activities!
The goals of the meeting are to
Discuss the detailed work plans of tasks under SP B.1 and SP B.4,
Identify possible gaps and opportunities for collaboration, and
Decide on concrete next steps, to be reviewed in the midterm meeting
https://indico.euro-fusion.org/event/2597/

## Slide 4: SP B milestones in 2023
WM57 | SP B | Dependence of W erosion/deposition rates on plasma flux and impurity composition available for W model systems and role of CX neutrals on sputtering in past experiments reported. (ITER+DEMO) | 31.12.2023
WM58 | SP B | Erosion and re-deposition patterns and characteristics of W nanostructures on marker samples originating from ASDEX Upgrade helium experiments determined. (ITER+DEMO) | 31.12.2023
WM59 | SP B | W marker samples and ITER-like plasma-facing units removed after the WEST C5 campaign characterized and comparison made between C3, C4 , and C5 incl. helium results. (ITER+DEMO) | 31.12.2023
WM60 | SP B | Fuel-containing Be+O and W+O samples produced, exposed in linear facilities, and characterized for their similarities to existing or expected layers in tokamaks (ASDEX Upgrade, WEST, JET). (ITER+DEMO) | 31.12.2023

## Slide 5: SP B.1 & SP B.4 deliverables in 2023
Activity | Deliverable ID(s) | Title
SP B.1 | D001 | Erosion rates of W and W+O model systems in MAGNUM-PSI at varying fluxes, fluences, and impurity contents (DIFFER)
SP B.1 | D002 | Erosion rates of W and W+O model systems in GyM at varying fluxes, fluences, and impurity contents (ENEA)
SP B.1 | D003 | Erosion rates of W and W+O model systems in PSI-2 at varying fluxes, fluences, and impurity contents (FZJ)
SP B.1 | D004, D005 | Effective sputtering yields of nanostructured W model systems following exposure to controlled ion beams (ÖAW + VR for surface analyses)
SP B.4 | D001 | W-based coatings with pre-defined composition and morphology for experiments in linear plasma facilities (ENEA)
SP B.4 | D002, D003 | W-based coatings with pre-defined composition and morphology for experiments in linear plasma facilities (IAP); Be-based coatings with pre-defined composition and morphology for comparison with data from tokamaks (IAP)
SP B.4 | D004-D010 | Characterization of selected Be and/or W reference samples (CEA, CIEMAT, IPPLM, IST, JSI, RBI, VTT)

## Slide 6: SP B.1 resources 2023
Deliverable Owner | Beneficiary | PM
T. Morgan | DIFFER | 4
A. Uccello | ENEA | 3
O. Marchuk | FZJ | 4
F. Aumayr | ÖAW | 5
D. Primetzhofer | VR | 2
Total |  | 18
Device | Beneficiary | Days | Related Deliverable
MAGNUM-PSI | DIFFER | 5 | D001
GYM | ENEA | 20 | D002
PSI-2 | FZJ | 17 | D003
Accelerator | DIFFER | 3 | D001
Accelerator | FZJ | 3 | D003
Accelerator | VR | 5 | D005

## Slide 7: SP B.4 resources 2023
Deliverable Owner | Beneficiary | PM
D. Dellasega | ENEA | 3
E. Grigore | IAP | 3
C. Porosnicu | IAP | 3
C. Pardanaud | CEA | 2
D. Alegre | CIEMAT | 3
E. Fortuna-Zalesna | IPPLM | 2
E. Alves | IST | 2
M. Panjan | JSI | 3
I. Bogdanovic Radovic | RBI | 2
A. Hakola | VTT | 2
Total |  | 25
Device | Beneficiary | Days | Related Deliverable
Accelerator | IST | 3 | D007
Accelerator | RBI | 5 | D009
Accelerator | VTT | 1 | D010

## Slide 8: Contact info and next steps
Your SP B contact
Antti Hakola (antti.hakola@vtt.fi)
Project leader
Sebastijan Brezinsek (s.brezinsek@fz-juelich.de)
Project Support Officer
Michael Reinhart (m.reinhart@fz-juelich.de)
PMU Coordination Officer
David Douai (david.douai@euro-fusion.org)
Kick-off meetings and detailed definition of tasks
March 2023
Thematic meetings on more elaborated planning of tasks
April-May 2023
Midtem meeting of SP B activity areas – latter half of 2023
Review meeting of WPPWIE– October-November 2023
https://indico.euro-fusion.org/event/2597/
Minutes and slides of the meeting at