## Slide 1: FSD Science Coordination Meeting – preparation AWP 2024 for WP TE
Marco Wischmeier, E. Joffrin, M. Baruzzo, A. Kappatou, D. Keeling, A. Hakola, B. Labit, E. Tsitrone, N. Vianello
15/06/2023

## Slide 2: WP TE in FSD with overarching priorities: ITER & DEMO & PEX
DEMO Central Team
bi-weekly (?) FSD-FTD meetings  specifying physics questions and actions of priority (small ELMs, dust, PSD/HPFS)
AUG, MAST-U, TCV, WEST, JET
Preparation of ITER Operation (e.g. data bases & ITPA activities)
Theory, Simulation
Verification, Validation
WP Tokamak Exploitation
Plasma Wall Interaction and ADCs for DTT1 and DEMO
Exploitation of JT-60SA
Advanced Computing Hub
(PEX)
2024
DCT
WP PWIE
WP PrIO
WPSA

## Slide 3: WP TE is currently structured into 9 Research Topics + DTE2 A&M
RT01: Core-Edge-SOL integrated H-mode
RT02: Alternative to type-I ELM regimes
RT03: Disruption & RE mitigation strategies
RT04: Machine generic integrated control
RT05: Physics of divertor detachment
RT06: preparation of efficient PFC operation
RT07: Alternative divertor configuration
RT08: Physics of high b long pulse scenario
RT09: Physics of energetic particles
Mission 1
Mission 2
PEX
ITER
DEMO
Physics & Control integration

## Slide 4: Present status of RTs, Research Topic Coordinators, TFLs and other relations foreseen until end 2023
RT22-01 | L. Frassinetti | C. Giroud | S. Wiesen | D. King | AK/NV/MW | IOS/PEP/DSOL | JET,TCV, MAST-U, WEST | 
RT22-02 | M. Faitsch | M. Dunne | O. Sauter | E. Viezzer | BL/AK/MW | PEP | JET, TCV, MAST-U, WEST | DCT
RT22-03 | O. Ficker | U. Sheikh | C. Reux | S. Jachmich (M. Lehnen) | AH/MB/EJ | MDC | JET, TCV, WEST | 
RT22-04 | F. Felici | B. Sieglin | L. Piron |  | MB/BL/EJ | IOS | JET, TCV, MAST-U, WEST | PrIO
RT22-05 | H. Reimerdes | M. Bernert | D. Brida | N. Fedorczak | NV/ET/MW | DSOL | JET, TCV, MAST-U, WEST | 
RT22-06 | Y. Corre | A. Winddowson | K. Krieger |  | ET/AH/EJ | DSOL | JET, WEST | PWIE
RT22-07 | C. Theiler | K. Verhaegh |  |  | NV/AH/MW |  | TCV, MAST-U | PWIE
RT22-08 | A. Burckhart | C. Piron | R. Dumont |  | DK/MB/EJ | IOS | JET, TCV, MAST-U, WEST | DCT
RT22-09 | J. Galdon | S. Mazzi | Y. Kazakov |  | DK/AK/MW | FP | JET, TCV, MAST-U, WEST | 
Call for replacement
Replacement for M. Vallar

## Slide 5: Definition of Subjective Scientific Readiness Levels (Sep. 2021) – used to reflect on status and identify progress in time
Level | 
Emerging | Little or no understanding yet on WP TE devices
Exploratory | Physical process is assessed on WP TE devices, transposing to ITER or DEMO is uncertain
Judgemental | Controlling physical processes has been assessed on WP TE devices, but extrapolation to ITER/DEMO requires scalable parameters and further investigation
Mature – needs underpinning | Good understanding of controlling physical processes on WP TE devices, but major uncertainty in view of transposing ITER/DEMO
Mature – needs support | A good understanding has been achieved on WP TE devices, further research exploring ITER or DEMO relevant parameters
Established | Understanding is well developed and can be applied to ITER or DEMO
not been used so far for resource prioritization & quantification (as agreed in 09/2021)
can be applied for device prioritization and device availability analysis for progress
Change of SSRL currently this is evaluated as part of the drafting of the level 3 reports on a yearly basis jointly between RTCs and TFLs

## Slide 6: List of Research Topics and scientific deliverables that changed SSRL as of March 2023
Level | Emerging | Exploratory | Judgemental | Mature-needs underpinning | Mature-needs support | Established

## Slide 7
Code Name | Code Contact Person | TSVV1 | TSVV2 | TSVV3 | TSVV4 | TSVV5 | TSVV6 | TSVV7 | TSVV8 | TSVV9 | TSVV10 | TSVV11
BIT1/BIT3 | David Tskhakaya | RT22-01, RT22-02, RT22-06 |  | RT22-01, RT22-02, RT22-06 |  |  |  |  |  |  |  | 
DREAM | Mathias Hoppe |  |  |  |  |  |  |  |  | RT22-03 |  | 
EBC |  |  |  |  |  |  |  |  |  |  |  | 
EIRENE |  |  |  |  |  | RT22-05, RT22-07 |  |  |  |  |  | 
ERO2.0 | Juri Romazanov |  |  |  |  |  |  | RT22-06 |  |  |  | 
EUTERPE |  |  |  |  |  |  |  |  |  |  |  | 
FELTOR |  | RT22-02, RT22-05 |  | RT22-02, RT22-05 |  |  |  |  |  |  |  | 
GBS | Paolo Ricci | RT22-07, RT22-05 | RT22-07, RT22-05 | RT22-07, RT22-05 |  |  |  |  |  |  |  | 
GENE | Tobias Görler | RT22-01, RT22-02 | RT22-01, RT22-02 |  |  |  |  |  |  |  |  | 
GENE-X |  |  |  |  |  |  |  |  |  |  |  | 
GO 1D |  |  |  |  |  |  |  |  |  | RT22-03 |  | 
GRILLIX |  |  |  |  |  |  |  |  |  |  |  | 
GYSELA | Virginie Grandgirard | RT22-01 |  |  |  |  |  |  |  |  |  | 
GyselaX |  |  |  |  |  |  |  |  |  |  |  | 
HAGIS |  |  |  |  |  |  |  |  |  |  |  | 
HFPSeu | Francis Casson |  |  |  |  |  |  |  |  |  |  | 
HMGC |  |  |  |  |  |  |  |  |  |  |  | 
IMEP |  |  |  |  |  |  |  |  |  |  |  | RT22-01
JINTRAC | F. Casson, C. Bourdelle |  |  |  |  |  |  |  |  |  |  | RT22-02, RT22-01
JOREK | Matthias Hölzl |  |  |  |  |  |  |  | RT22-03, RT22_02 | RT22-03, RT22-02 |  | 
LIGKA | Philipp Lauber |  |  |  |  |  |  |  |  |  | RT22-09 | 
LUKE |  |  |  |  |  |  |  |  |  | RT22-03 |  | 
MEMOS-U | Svetlana Ratynskaia |  |  |  |  |  |  | RT22-06 |  |  |  | 
MIGRAINE |  |  |  |  |  |  |  |  |  |  |  | 
ORB5 |  |  |  |  |  |  |  |  |  |  |  | 
PICLS |  |  |  |  |  |  |  |  |  |  |  | 
SDTrim |  |  |  |  |  |  |  |  |  |  |  | 
SOFT |  |  |  |  |  |  |  |  |  |  |  | 
SOLEDGE | Hugo Bufferand | RT22-01, RT22-05, RT22-06, RT22-07 | RT22-01, RT22-05, RT22-06, RT22-07 | RT22-01, RT22-05, RT22-06, RT22-07 |  |  |  |  |  |  |  | 
SPICE (2D/3D) |  |  |  |  |  |  |  | RT22-06 |  |  |  | 
XTOR |  |  |  |  |  |  |  |  |  |  |  | 
ASTRA |  |  |  |  |  |  |  |  |  |  |  | RT22-02
TGLF |  |  |  |  |  |  |  |  |  |  |  | RT22-02
TRANSP |  |  |  |  |  |  |  |  |  |  |  | RT22-02
TSVV: Code usage inside WP TE
 About 40% of the codes addressed in TSVVs are not used in WPTE.
Some of the used codes still do not have a contact person or the contact person is not known to WP TE
Some validation and/or interpretative modelling activity in internal campaign (e.g. AUG & QCE)
How to proceed from here?

## Slide 8
End of JET
Contingency | DTE3 | C47 | C48
2 weeks | 7 weeks | 6 weeks | 3 weeks
TFLs will propose a timeline for the following cases: For significant machine loss time and DTE3 milestones have not been achieved More experiment within the RTs if machine loss time is within the built-in contingency and milestones are met | list of DT-targets established with their pirority and good pulses RTCs working now on the gas and neutron requirements 5th July: Outline of campaign at JPEC with number of pulses, tritium and DT neutron budget per target 17th of July: last review of the DTE3 content 19th of July: Timeline approval | TCU group: Operator in charge of day-to-day management of the activities, with a restricted group of people (TCU group). This should not be exclusively PWI oriented, but have some expertise on other fields as well. Participation of WPTE to the C47 campaign Participation of WPTE to the operation (SLs, DCs) WP-TE to nominate 1-2 TFLs to be part of the TCU group : DK and AH We are also asking to have a couple of RTCs. | Still to be defined: TFLs will gather the ideas in the course of C46.
C45
Seeding, SPI, No-ELMs, control
C46
DTE3
C47
Clean-up
Cont
Cont
JET data analysis and modelling to be included at adequate level in the 2024-2025 programme, including data validation

## Slide 9: Expected availability of devices in 2024 / 2025
TCV: semi-continuous operation; installation of tight baffled long legged divertor in/for 2nd half of 2025, present domestic campaign continues until end of 2024; new call for 25/26 expected in fall of 2024
AUG: Call for proposals for 24-25 in May ‘24 with Ringberg in June ‘24; Should not expect to be able to operate ADCs routinely or in feed-back control in 2024 – scenario development and RTC commissioning required and AUG expects this to be shared with TE…; AUG operation from Sep ‘25 until July ‘26;
WEST: continuous operation in Dec 23-Jan-March 2024, then usual 2 campaigns/year. ECRH expected by end 2024
PMU: Need to confirm fraction / overall machine time on devices for 2024 and later for 2025

## Slide 10: Organizational strategy for 2024 & 2025 1/2
Propose to keep present C3 Research Topics and the associated scientific objectives
  DEMO priorities unchanged
  ITER re-baselining: do not expect major changes in principle physics addressed inside mission 1 and mission 2 – possibly shift of allocated machine time resources – might have an impact only in 2025 but depends on which needs are how urgent for ITER
  Calls will cover JET data validation (could be together with call for participation), analysis and interpretation of C44-C48 campaigns as well as analysis of C3 data on TCV, MAST-U & WEST and preparation, execution and analysis of experiments in 2024 (2025) in ASDEX Upgrade, MAST-U, TCV and WEST
  creating 2 new very specific RTs for DTE2 continuation inside DTE3 and C47 (clean up and more)
Defined priorities per device following guidance by SSRL table and which machine can contribute most to provide progress including the (present) ITER & DEMO priorities and the PEX exploitation (AUG new upper divertor, TCV baffles, MAST-U Super X and WEST ITER like components)
While the DTE3 targets have been defined to achieve scientific objectives of RTs and milestones defined for JET C45  would like to designate 2 or 3 of the DTFLs as DTE3 “commissioners” that guarantee a special focus of the DTE3 exploitation across RTs

## Slide 11: Timeline for 2024 & 2025
Propose to have annual calls for proposals and participation in view of machine schedules and programmatic uncertainties – allows corrections for 2025
  Call for proposals for calendar year 2024: end July to end September 2023
  Call for proposals for calendar year 2025: end July to end September 2024
“Virgin” Call for RTCs simultaneous with call for proposals:
  unclear if to be appointed for one year or 2 years
  Without JET operating the RTCs for some RTs might be less coherent in organizing cross device activities
Call for participation for 2024 Mid October to Mid November 2023
WP TE programme meeting in week of October 30th (after IAEA and ITPA weeks)
Selection starts last week Nov  would leave 4 weeks till December break
Start participation January (WEST & TCV) – maybe with some delay in start of TE contribution but unclear
Timeline proposed for 2024 and 2025
January
Start participation
July - September
Call for proposals
End October
General Planning Meeting
Mid October – Mid November
Call for participation

## Slide 12: As example: Anticipated contribution of devices to advancing the SSRL of the scientific objectives for the Research Topics 22-01 & 22-02 relevance to ITER/DEMO/PEX
Table for all RTs exists

## Slide 13: Further evolution of SSRLs in time…
Are there SSRLs where we might expect not to make any major progress with the available devices?
  In 2024/2025: With low SSRLs most devices likely able to contribute to solidify the knowledge by providing more data or different combinations of data and to even increase the SSRL (e.g. RT22-01 & RT22-02)
  In 2026/27: if a majority of the SSRLs change increase  further progress in SSRL for several scientific objectives becomes possibly too challenging (e.g. RT22-04)
  Which are the maximum SSRLs all devices together can reach by end of 2027? – Analysis has not been done  to be considered in view of the facility review?
  How does outcome of TSVVs impact the SSRLs & how to quantify the uncertainty of predictions for ITER / DEMO
  Lack of devices for progress to increase the SSRLs towards ITER/DEMO? Are there gaps in the physics understanding?
  What will the impact of DTT and JT-60SA or any of the facility review upgrades be in this context?

## Slide 14: Long term impact of termination of JET, delay of JT-60SA and accessibility to remaining 4 devices (1/2 scientific)
Some for the present objectives are likely to be impacted. Some elements:
Objectives related to the pedestal behaviour at high plasma current and high opacity in the baseline scenario
Objectives related to the real time control (kinetic control or disruption control) will have less relevance for transfering the knowledge to larger device.
Objectives related to integration of scenarios with control elements and power and particle exhaust (low pedestal n and high SOL collisionaility)

## Slide 15: Long term impact of termination of JET, delay of JT-60SA and accessibility to remaining 4 devices (2/2 further consequences)
Some for the present objectives are likely to be impacted. Some elements:
LIBS and long term sample analysis may require specific actions during JET decommissioning (starting in in 2024). To be discussed with PWIE
Training of new operators on large devices or tritium plant for contributing to ITER may be affected by the loss of the facility present at JET. How does this affect our actions for the preparation to ITER (see EFPW)?
Validation of the JET data must continue at least until the end of 2025. This will involve UKAEA resources and EUROfusion (WPTE) resources.
Exploitation of existing data from tokamak devices – a lot of manual work to develop and validate databases  possible role or effort by AI possible?

## Slide 16: Expected status of Grant deliverables (1/2) in 2023-2025
TE.D.01 | Successful establishment of Type I ELMy H-mode scenario with dominant electron heating for the first safe operation of ITER. | Dec. 2021 | 
TE.D.02 | The effect of total flux expansion and snowflake configurations in environments with intrinsic impurities on power dissipation quantified. | Dec. 2021 | 
TE.D.03 | High fluence operation on actively cooled divertor at WEST assessed, and documented. | Dec. 2022 | Dec 2023
TE.D.04 | Achievement of ELM control during the transient phases (Ip ramp-up and down, entering and exiting H-mode etc.) integrating ITER operational constraints. | Dec. 2022 | 
TE.D.05 | The role of turbulent and MHD driven transport in the vicinity of the separatrix for the stability of the pedestal quantified and the implications for predictions for ITER and DEMO reported. | Dec. 2022 | Dec 2023
TE.D.06 | Achievement of state-observer based control of radiative detachment using multiple diagnostics. | Dec. 2023 | Likely with JET experiments
TE.D.07 | The disruption and run-away electron mitigation efficiency by single and multiple shattered pellet injectors on different sized devices to validate the ITER Strategy assessed and documented. | Dec. 2023 | JET  2023; RT22-03 several deliverables adressing SPI utilization
TE.D.08 | Balance between gross and net erosion of W under different operational conditions in full-metallic toroidal devices (comment in PMU file: Quantify material erosion sources from metallic walls under ITER relevant plasma conditions (including high power and impurity seeding plasmas) and determine material migration pathways) | Dec. 2023 | Might move to 2024 or even 2025 – should be completed by 2023 – better definition of the target  FSD
Delayed compared to originally foreseen due date

## Slide 17: Expected status of Grant deliverables (2/2) in 2023-2025
TE.D.10 | The role of electron and ion heat channels and plasma rotation on the access to H-mode for hydrogen, helium and mixed plasmas in view of the ITER non-active phase quantified. | Dec. 2023 | Data exists, analysis is lacking,-  Phd from McDermott (Benedikt), role of rotation, JET limited CXRS data – we are not fully aware if on time or not; simulations using TRANSP/ASTRA to determine if Qi scales with F. Ryter scaling simulations ongoing; A&M of DTE2 feeds into this GD
TE.D.12 | The physics basis for the decision for an alternative divertor configuration for DEMO. | Dec. 2024 | Dec 2025 in view of AUG delay? Link to the FTD Gate review currently scheduled for end of 2024  might be moved to 2025  might still inform DTT?
TE.D.13 | Recommendation on the seeding impurity mix in view of a future reactor. | Dec. 2024 | JET data from 2023 – experiments at high current – potentially achievable if we get some interpretative modelling
TE.D.14 | The radiation asymmetry during disruption mitigation, and SPI disruption dynamics using improved power balance, radiation diagnostic capabilities and fast cameras characterized, and documented. | Dec. 2024 | Dec 2025 in view of AUG delay? – need to find out if the MP coils on AUG can be used for investigating the asymmetry - tbc
TE.D.11 and TE.D.15 undergoing cancellation

## Slide 18: Expected additional resources
JET: C44/C45/DTE3/C47/C48 analysis & interpretation: 24 ppy for 2024-2025 (based on DTE2 A&M analysis that had been allocated) – assessment underway of currently available budget
JDC: JET data validation and associated resources currently being investigated by UKAEA/FSD-PMU/TFLs (probably likely larger than 2 ppy, t.b. assessed based on J. Bernardo’s presentation in JDC meeting from 09/06/23)

## Slide 19: Further items for discussion in view of relation of WPTE with other WPs and topics in FSD (I)
WPSA:
  Long term integration of scientific exploitation of JT-60SA with WPTE – coordination of priorities in view of mutual gaps and JT-60SA Research Plan  FP10? Will the output of JT-60SA merge into the SSRLs?
WP PrIO:
  progress on various databases – pedestal database in the process of deployment
  Water activation – currently being installed on JET
  Break down - common scientific meeting coordinated by RT04 RTCs with actions
WP PWIE:
  ADCs: Interaction between PWIE and RT22-07 on needs and requirements could be improved, what is the possible impact on the role of ADCs in the gate review for 2024? (left over from FSD meeting in June 2022)
  Sample removal from JET and LIBS (budget sufficient?)

## Slide 20: Further items for discussion in view of relation of WPTE with other WPs and topics in FSD (II)
WP 7X:
  Progress on 3D equilibria progress;
  Exhaust: no common activities but should foster the scientific exchange to serve as a resonator/feedback as only other device for W7-X is LHD;
TSVVs:
  thrusts established – fairly loose connection to work programme/exploitation of TE
  TE generally lacks sufficient funds for interpretative modelling – allocated resources often symbolic as an incentive hoping that participants and Rus cover the rest
  Facilitators provide platform for exchange but connection to WPs remains unclear (unchanged since 2022)
DTT:
  No explicit role at this stage
Facility Review:
  No explicit input or feedback requested at this stage – what is expected from the TE TFLs and over which time scale and in which period of time?
EU Roadmap revision
  No explicit input or feedback requested at this stage
ITER:
  Required EUROfusion input for ITER re-baselining?

## Slide 21: Publication plan for 2024 and beyond…
T.b.d.

## Slide 22
Back up

## Slide 23: C2: List of Research Topics and scientific deliverables that changed SSRL as of March 2023
Level | Emerging | Exploratory | Judgemental | Mature-needs underpinning | Mature-needs support | Established