## Slide 1: WIMAS-2 Weekly Meeting, 8 April 2020
Thomas Jonsson

## Slide 2: Agenda
Actions from previous meeting
Active branches
Upcoming ETS-6 release
GITLAB - Status and plans
Proposed system for regression testing of ETS-6 workflow (Thomas)
Any other business?

## Slide 3: 1. Actions from previous meeting
Schedule regular meetings
  set up Doodle DONE
Need for a release, WF and ets_core.
Benchmark cases, what we have and what we need to add.
  Add EDWM cases DONE
  For the future: Try to do tests for each option and choices, etc
Regression testing. Presentation by Thomas: run_test.py and cmp_tests.py scripts and the proposed yaml description of test cases.
  Add --dry-run option for cmp_test.py DONE
  Proposal: Add png output, instead of figs-2-screen
Are we ready for a releaseDecision?
  Yes we should do it asap. On going
Tag name?
  The ets_core should be tagged as version 0.0.0. DONE

## Slide 4: 2. Active Branches
IPramp (Jorge):
  New ets_init to handle data from IMASgo, e.g. with incomplete input IDSs.
  Other changes needed for simulating current-ramp-up.
database_profiles (Daniel):
  Prepare for interpretative modes, inc. interpretative profiles and BCs.
  Required current-ramp-up.
revise_impurity (Denis):
  Merge and develop predictive impurity simulations from svn-branch.
SetGridInETSinit (Thomas):
  To initialise the core_profiles grid in ets_init