## Slide 1: TSVV3 – Regular advancement meeting 05/02/2025 – Preparation of work-plan 2026-2027 Project news
P. Tamain

## Slide 2: Today’s meeting agenda

## Slide 3: RIP Marconi
  Marconi status finally clarified => worst possible outcome
    decision to not restart the machine
    data on $WORK and $SCRATCH not recoverable
  Please let me know of the impact this has on your deliverables
    E.g. SOLEDGE3X: all TCVX23 data lost, will need to rebuild these reference simulations in priority for EPS presentation and to serve as reference point for future studies
    => 2 to 3 months delay on deliverables in task 5 (neutrals)

## Slide 4: Status of Pitagora
  Expected start dates of Pitagora:
    GPU partition: start of production expected for mid-March
    CPU partition: start of production expected for mid-May
  Leonardo CPU partition (“DCGP”) made available for the interim
    2 x 56 cores / node architecture
    number of available node.hours computed to be equivalent to Marconi
    You should all have received instructions by e-mail:
      Same URL as Leonardo GPU: login.leonardo.cineca.it
      Project renamed to TSVV3_0
      Specific queues for EUROfusion on dcgp partition
      Webinar to be organized next week

## Slide 5: Work-plan 2026 - 2027
  Schedule for preparation of 2026 – 2027 work plan:
    Today: each team presents proposals of objectives and deliverables at dedicated meeting
    Next 3 weeks: refine plan based on outcome of discussions and fill draft document (google docs?)
    March 5th: meeting with Nicola Vianello to get input from WPTE and present a synthesis of our own ideas
    Before March 14th: finalize document in the same form as we did for 2024-2025 workplan

## Slide 6: Latest publications
IAEA abstract
W Zholobenko et al : 29th January 2025 ¦ DocumentID : 39672
: Validated global simulations show large differences in edge-SOL turbulence across various ELM-free, high-confinement, detached regimes
Conference : 30th IAEA Fusion Energy Conference (FEC), Vienna, Austria, 13th October 2025.
P Ricci et al : 1st February 2025 ¦ DocumentID : 39802
: Progress in first-principles boundary simulations of plasma turbulence and neutral dynamics with the GBS code
Conference : 30th IAEA Fusion Energy Conference (FEC), Vienna, Austria, 13th October 2025.
H Bufferand et al : 3rd February 2025 ¦ DocumentID : 39812
: HIERARCHY OF TURBULENT TRANSPORT MODELS WITH THE SOLEDGE3X CODE
Conference : 30th IAEA Fusion Energy Conference (FEC), Vienna, Austria, 13th October 2025.

## Slide 7: Today’s meeting agenda
Upload presentations on https://indico.euro-fusion.org/event/2962/ or send to me please.