## Slide 1: Implementation of the Data Management Plan (DMP)
Goal is to provide FAIR based data for EUROfusion (findability, accessibility, interoperability, and reusability)
The data management plan defines 4 scenarios/stages of increasing ambition
Scenario A: making metadata only available and searchable using IMAS data subsets for interoperable definitions of quantities [F,(I)].
Scenario B: adds to Scenario A by allowing a subset of the data to be accessed using common tools (UDA). Facilities are responsible for the access level and qualification of data through the data mappings [F,A,I,(R)].
Scenario C: builds on the previous stages and allows for enhanced data provenance and referencing through PID’s [F,A,I,R].
Scenario D: adds a lightweight layer for open access to non-embargoed metadata and where allowed by the facilities also data access for export in human readable formats (CSV files) [F,A,I,R] and open. Defer.
Going into production on the new GW mid ’24
Available for testing now!
Prototype! Start implement! Original scope extended due to additional funding. 2024 focus!
Defer. Resource restricted but important! Some interest to pursue BUT available of expertise at experiments a concern.
Defer.

## Slide 2: Implementation of the Data Management Plan (DMP)
Progress and Issues in 2023 (project start spring 2023):
  Core services at PSNC/Gateway and participating sites (AUG, COMPASS, MAST/MAST-U, TCV, WEST and JET (JDC - 2024)
  2023 Cancellation of EUROfusion AAI project  Auhtorisation for data asses renegotiated site by site (delays)
  Delayed installation of the New Gateway  Production facility available only in later 2024.
  Imasification of Machine data  more resources and ability to move faster on data access for users and their use cases
Current status:
  Metadata - Waveforms, etc (Scenario A ) ready to launch from pre-production state. Will be available at scale on new gateway mid 2024.
  Prototyping for direct data access has started (scenario B): UDA/IMAS instances under testing on several sites, development of security layer in UDA being wrapped up (needed for user authentication/authorisation), JSON plugin being installed/tested for simplified data mappings, user requirements capture (input IDSs for different applications) has started (TSVV10, TSVV11,…), resources and plans for advancing the work in data mappings are being put in place,…
  Initial testing of integration with modelling/simulation data has started.

## Slide 3: Implementation of the Data Management Plan (DMP)
Objectives for 2024:
  Provide searchable metadata (waveforms) for all participating sites on the new Gateway (scenario A)
  Demonstrate the ability to provide data access for user driven application needs (e.g., TSVV-11) for several of the participating sites (scenario B)
  Develop the technology to integrate modelling data through SimDB as a site(facility) of its own.
Longer term vision: A one stop facility for researching, accessing, processing, analysing, and sharing experimental and modelling data.