## Slide 1: 2025 Update / AWP 2026-2027 and CfP WP Plasma-Wall Interactions and Exhaust
Forschungszentrum Jülich
Heinrich-Heine-Universität Düsseldorf
Sebastijan Brezinsek (PL)
J.W. Coenen (FZJ), A. Hakola (VTT), K. Schmid (MPG),
A. Kirschner (FZJ), A. Goriaev (ERM/KMS), J. Likonen (VTT), I. Classen (DIFFER) M. Reinhart (FZJ, PSO) and D. Douai (CEA, CO and DPL)
Annual Meeting WPPWIE 2026

## Slide 2
A fist big thank to all participants in WPPWIE program in the current framework!
Outstanding research and excellent contributions in the last 5 years!
WPPWIE has been positively commented by the EUROfusion STAC!
A second big thank to Michael Reinhart who act as PSO superb and managed administrative issues!
A third big thank to the SPLs involved in the last years! Without SPLs – no detailed program would have been possible, and the results brought into context!
After Corona - a major shake-up of WPPWIEs program occurred in 2024 and 2025:
ITER decided to go full-W => rise in priority in different areas => large impact
DEMO activities limited to generic reactor-relevant studies

## Slide 3: Focus: PWIE topics of relevance for ITER‘s new baseline with W and B
PWIE finally determines the lifetime of first wall components => armour thickness, melting and recrystallisation, heat exhaust capabilities of damaged PFCs (W)
PWIE has vital impact on machine and nuclear safety => license limits on fuel retention (B, T) and dust formation (B, W)
PWIE can negatively impact confinement and plasma performance => impurity influx and radiation (W, O, seed)
PWIE impacts the duty cycle of the device => frequency of boronisations (B, W, O) and fuel removal activities (T, B)
PWIE in steady-state conditions (with fluence) and during transient events (with energy and flux) to be controlled
Tungsten PFC
Oxygen impurity
Boron
seed species
fuel retention
dust formation
erosion
pollution
erosion
dust formation
Key areas for ITER to be addressed by experiments, testing, and/or simulations:
  Tungsten: Required W PFC armour thickness? Maximal tolerable tungsten influx form W wall for Q=10? High-Z dust?
  Boron: Which frequency of boronization and which layer thickness and homogeneity is required? Low-Z dust?
  Tritium: How to monitor, quantify, and if required remove it under controlled conditions? Frequency?

## Slide 4: Simulation of W first wall erosion for ITER DT-1 plasmas
W self sputtering
3D-resolved W erosion flux distribution for reference Q=10 DT plasma (together with IO)
  Plasma ions: D, H, seed impurity Ne (from SOLPS-ITER wide grid)
  Energetic CX neutrals: D (from EIRENE with energy and angular resolution)
  W self-sputtering (from ERO2.0 including diffusion coeffiecients for W from SOLPS)
  Dominant in ITER: Ne-induced sputtering followed by W-self sputtering
W erosion resources by RF-sheath effects on top
Benchmark experiment in ASDEX Upgrade performed in 2025 (analysis ongoing)
A. Loarte
Presemted at IAEA
Ch. Baumann
NF in preparation
A. Kirschner
Limiter plasmas submitted to NME

## Slide 5: Boron sticking coefficients and boron chemistry
Standard boronisation is a glow discharge in He with 10% B2H6 carried out and sticking monitors installed
Two sticking species identified
Enhances the homogeneity of the B layer coverage
Boronization works with non-symmetric distribution
Feeds into boronization modelling (IO)
M. Mayer et al.
NME 2025
B layer on W substrate exposed to D plasma in PSI-2
Chemical and physical sputtering of boron separated
B layer sputtered by low energy hydrogen atoms/ions
Quantification by sample thickness and spectroscopy
Benchmark of atomic and molecular data and ERO2.0
M. Sackers et al.
NME 2025

## Slide 6: In-vessel ps-LIBS system in JET: H/D/T in Be layers
Beryllium
Hydrogen Isotopes
Tungsten
Erosion and deposition pattern in JET
quantified by ps-LIBS in W divertor
General pattern in agreement with previous post-mortem anaylsis
Transfer to ITER (diagnostic candidate):
Diagnostic capability shown in JET
Technological capability shown in JET
Laboratory experiments to transfer
from Be to B layers (H. Wu et al. NME2025)
”Static” LIBS in WEST in preparation
(development under WPTE)
S. Almaviva et al.
PFCM2025
J. Likonen et al.
NME 2025
R. Yi et al.
NME 2025

## Slide 7: PWIE: GD status overview 2024/2025
"Title" in Sygma | Title in CWP | Due Date | Expected deliverable date | Status | Comments/Reason for delay
PWIE.D.14 | Properties of JET bulk tungsten and beryllium after extensive test under reactor conditions. | 31/12/2024 | 31/12/2025 | delayed | Delayed to 2025 to consider post DT samples as well.
PWIE.D.16 | Exploitation of experiments (WEST, JET, ASDEX Upgrade) related to material migration, fuel retention, and fuel recovery including interpretative plasma-edge and PWI modelling. | 31/12/2024 | 30/11/2025 | delayed | Delayed availability of contributing documentation needed for the compilation of the Grant Deliverable
PWIE.D.19 | Characterization and predictive modelling of plasma-wall interactions in He und He/H mixed plasmas for ITER in Pre-Fusion Power phase. | 31/12/2025 |  | on track | 
PWIE.D.20 | High fluence exposition of mono blocks made of references W and advanced W materials for DEMO, JT-60SA, DTT in MAGNUM-PSI and UPP including pre- and post-characterisation. | 31/12/2025 |  | on track | 
PWIE.D.22 | Comparison of in-situ (LID-QMS in JET) and ex-situ examination (FREDIS, TDS) of the laser-irradiated components regarding fuel/tritium content. | 31/12/2025 |  | on track | 
PWIE.D.23 | PSI modelling of DEMO main chamber erosion, deposition and fuel retention. PIC modelling of the sheath in the DEMO divertor (with TSVV7). | 31/12/2025 |  | on track | 
PWIE.D.24 | Neutral gas kinetics modular code upgraded and final verification/validation report (with TSVV5). | 31/12/2025 |  | on track | 
PWIE.D.25 | Initial PSI modelling of W sources, screening, transport and core concentration in full W-devices (with TSVV6). | 31/12/2025 |  | on track | 
PWIE.D.18 | Simulation of JET and PEX Upgrades results in view of ITER divertor and DEMO alternative configurations and its implementation in DTT. Quantitative comparison of potential benefits alternative configurations with respect to conventional solutions in view of exhaust performances and core compatibility (input to overarching PEX.M1 milestone). | 31/12/2024 | 30/11/2025 | delayed | Delayed availability of contributing documentation needed for the compilation of the Grant Deliverable
Report w/o DT samples as back-up
Report in progress (IAEA/PFMC)
ITER Be/W completed (NF paper)
Report in progress (PFMC/NF)
Report in progress (IAEA/NF)
Report in progress (IAEA/NF)
Work done in 2022/2022 for DTT.
New data under WPTE (IAEA)
Work done (IAEA/PET)
PEX-related PWIE GD 15 (2024) and GD 21 (2025) cancelled (PEX-HML owned by FZJ) => New GD in 2027
In general, vast majority of residual GD and MS completed or on track.

## Slide 8: Summary WPPWIE 2025
Activities of all Subprojects in 2025 in general on track to be finished by end of the year with a few exceptions
  JET DT post-mortem analysis (major part of tiles) in 2026 and 2027 (plan exist / transfer)
  COMPASS-U PFC sample analysis delayed (tests done, but analysis not yet completed)
  Minor single tasks under risk
Key results presented at conferences including PFMC, EPS, AAPPS-DPP, PET, IAEA and ICFRM
Strong emphasis on ITER-related tasks (close collaboration with IO):
  to support physics assumptions for new baseline and provide predictions
  to support technical solutions for new baseline and help in open design issues
  to compare tokamak experiments in support of ITER regarding material migration, retention, and predictions
Support of reactor-related physics questions and PFC qualification with plasma
AI-projects on far-SOL simulation and LIBS spectra simulation will be completed. Transfer in normal WP.
TSVVs were linked via Thrusts to WPPWIE: TSVV-5, TSVV-6, and TSVV-7
Output of the this meeting (annual meeting) provides input to 2025 reporting (level 3)
Output of this meeting and studies of previous years provides input to remaining Grand Deliverables

## Slide 9: WPPWIE in AWP 2026-2027

## Slide 10: Main objectives AWP 2026-2027
Support program for ITER: W sources, transport, and deposition at the first wall and divertor |T retention, quantification, and removal | (temporary) first wall material qualification
Support program for JT60-SA/Wendelstein7-X: transfer from C towards W PFCs | power handling | material migration | divertor functionality | long-pulse operation simulation
Support program for fusion reactor (DEMO/VNS): (novel) material qualification | transients and high fluence
PFC qualification: synergistic effects in loading, damage matrix evolution, operation beyond damage
PWIE code development and benchmark experiments: pedestal plasma-wall interface  material using linear machines, laboratory experiments, and reference experiments in full-W devices
PWIE simulations for novel scenarios QCE, XPR in TE | first wall vs. divertor sources | material migration
Exploration of JUDITH-3/PSI-2 with tritiated or self-damaged or neutron-damaged tungsten and steel | revisit material from fission reactor exposure
Completion of JET components analysis: tungsten, steel, RE-damaged material, T retention, He content
Revision and benchmark of A&M data for H, D, T (atoms and molecules), W collisional-radiative models, B chemistry
In-operando diagnostics optimisation for material composition and retention | lessons learned from LIBS and LID-QMS at JET towards next step devices and analysis stations in hot cells
More information in AWP 2026-2027 plan – Task Descriptions in progress – IMS entry

## Slide 11: Resources in WPPWIE in AWP 2026-2027
Resources in AWP 2026/2027 for PWIE are reduced by ~40% with respect to the average of 2021-2025
About 33% reduction with respect to 2025 (WPPWIE resource profile and extra tasks in 2024/2025)
Refocus and closure of different activities with extra budget in 2024/2025 for 2026-2027
Remaining reduction by closure/pause of a few physics' areas (prioritisation including Program Manager)
  Closure or strong reduction of all T-lab studies [risk to lose labs is high]
  Closure of dust related studies (tokamak analysis, predictions, modelling) [risk to lose labs is high]
  QSPA studies limited [budget to rebuild facilities from other area]

## Slide 12: Human Resources WPPWIE in AWP 2026-2027*
Selection made and resources in PM balanced in different subprojects and tasks to be carried out
Detailed RU selection from point of view of PL done
The detailed Task Specification in consultation with the RUs including priorities of labs (in agreement with local programme) and available personal (overbooking of human resources by RU) started
Indicative resources included in IMS for each RU and SP
Chart: Distribution of Human Resources at 50% funding rate
| PWIE-SP A | PWIE-SP B | PWIE-SP C | PWIE-SP D | PWIE-SP E | PWIE-SP F | PWIE-SP X
Ergebnis | 184 | 217 | 164 | 176 | 100 | 90 | 117
*SUBJECT TO REVIEW AND APPROVAL
BY THE PROGRAMME MANAGER!

## Slide 13: Facilities WPPWIE in AWP 2026-2027*
Chart: Accelerator costs [k€]
| DIFFER | FZJ | IST | JSI | MPG | NCSRD | RBI | VR | VTT
Ergebnis | 113.41 | 113.3964 | 70.822 | 41.4 | 200 | 33.5687 | 69.81 | 90 | 19.946
Chart: High heat flux + plasma facilities costs [k€]
| GLADIS | GYM | JUDITH-2 | OLMAT | QSPA | TOMAS
Ergebnis | 73.9995 | 30.0383 | 240.0403 | 44.3292 | 85.0047 | 119.9994
Chart: Linear plasma facilities costs [k€]
| MAGNUM-PSI | PSI-2 | UPP
Ergebnis | 640.0005 | 850.1166 | 128.0025
*SUBJECT TO REVIEW AND APPROVAL
BY THE PROGRAMME MANAGER!
Selection made by PL and SPL considering needs for WPPWIE tasks
Machine usage similar to 2024
Machine costs preliminary updated with RUs input in cause of evaluation
LPD resources slightly reduced (CfP)
Accelerator resources increased (CfP)
No selection if too expensive, out of scope, days not required etc.

## Slide 14: Preliminary resource allocation summary AWP2026/2027
*SUBJECT TO REVIEW AND APPROVAL BY THE PROGRAMME MANAGER! GA approval of whole budget!
WBS ID | Sub-project | Manpower [PM] | E&GS (incl. use of facilities) [k€] | Missions (actual) [k€] | CC resources [k€] | Total resources [k€] | Related GD/GM | Involved Beneficiary(ies) / Affiliated Entities
PM | Project Management | 29.6 | - | 85 | 250.7 | 397 |  | FZJ, VTT, MPG, FZJ, VTT, LPP-ERM-KMS, DIFFER, FZJ, Not all
FOp | Facilities Operation | (114.2) | 75+697 | - | 1095.7 | 1946 |  | FZJ, DIFFER, MPG, KIPT, CIEMAT, ENEA, DIFFER, IST, NCSRD, VR, VTT, RBI, CEA, JSI
SPA | Particle & Heat Load Studies in preparation of the exploitation of ITER and DEMO | 100 | - | - | 345.6 | 691 |  | CEA, CIEMAT, DIFFER, DTU, FZJ, KIPT, LPP-ERM-KMS, MPG, VR, UKAEA
SPB | Experiments on erosion, deposition and material migration | 111 | - | - | 427.6 | 855 |  | CEA, CIEMAT, CU, DIFFER, ENEA, FZJ, IAP, IPP.CR, IPPLM, IST, JSI, MPG, NCSRD, OEAW, RBI, UT, VR, VTT, UKAEA
SPC | Retention and Release | 84 | - | - | 346.7 | 693 |  | CEA, DIFFER, ENEA, FZJ, IPPLM, ISSP-UL, JSI, KIT, MPG, OEAW, VR, UKAEA
SPD | Plasma-edge and plasma-wall interaction modelling | 91 | - | - | 362.3 | 725 |  | CEA, CIEMAT, DIFFER, ENEA, FZJ, IPP.CR, IPPLM, MPG, OEAW, VTT, UKAEA
SPE | PWI with Be, T and neutrons: focus on JET post-mortem analysis its interpretation | 83 | - | - | 197.1 | 394 |  | CU, ENEA, FZJ, IAP, IPPLM, ISSP-UL, IST, NCSRD, UT, VR, VTT, UKAEA
SPF | Wall Conditioning & Boronisation | 45 | - | - | 198.4 | 397 |  | CEA, ENEA, FZJ, IAP, KIPT, LPP-ERM-KMS, MPG, VR
SPX | Plasma characterisation, laser-based diagnostic development, and wall | 56 | - | - | 231.3 | 463 |  | CEA, CU, DIFFER, FZJ, IPPLM, ISSP-UL, MPG, UT, VTT
2026 Total |  | 599.6 (+ 114.2 UoF) | 75 (+ 697 UoF) | 85 | 3455.4 | 6561 |  | 

## Slide 15: Preliminary resource allocation summary AWP 2026/2027*
WBS ID | Sub-project | Manpower [PM] | E&GS (incl. use of facilities) [k€] | Missions (actual) [k€] | CC resources [k€] | Total resources [k€] | Related GD/GM | Involved Beneficiary(ies) / Affiliated Entities
PM | Project Management | 29.6 | - | 84 | 252.8 | 400 |  | VTT, FZJ, MPG, LPP-ERM-KMS, DIFFER, Not all.
FOp | Facilities Operation | (112.8) | 48+695 | - | 1082.5 | 1913 |  | VTT, JSI, CEA, ENEA, NCSRD, CIEMAT, FZJ, RBI, IST, KIPT, VR, DIFFER, MPG
SPA | Particle & Heat Load Studies in preparation of the exploitation of ITER and DEMO | 100 | - | - | 350.8 | 702 |  | LPP-ERM-KMS, CIEMAT, DTU, KIPT, CEA, MPG, VR, FZJ, DIFFER, UKAEA
SPB | Experiments on erosion, deposition and material migration | 110 | - | - | 429.2 | 858 |  | UT, IPP.CR, CU, CIEMAT, IST, IPPLM, RBI, NCSRD, JSI, OEAW, IAP, VR, VTT, ENEA, DIFFER, CEA, FZJ, MPG, UKAEA
SPC | Retention and Release | 84 | - | - | 351.9 | 704 |  | IPPLM, ENEA, VR, OEAW, ISSP-UL, DIFFER, KIT, JSI, FZJ, MPG, CEA, UKAEA
SPD | Plasma-edge and plasma-wall interaction modelling | 91 | - | - | 367.9 | 736 |  | CIEMAT, OEAW, DIFFER, IPPLM, IPP.CR, MPG, CEA, ENEA, VTT, FZJ, UKAEA
SPE | PWI with Be, T and neutrons: focus on JET post-mortem analysis its interpretation | 67 | - | - | 152.3 | 305 |  | IPPLM, NCSRD, VR, IST, IAP, ISSP-UL, VTT, FZJ, UKAEA
SPF | Wall Conditioning & Boronisation | 45 | - | - | 201.4 | 403 |  | KIPT, IAP, VR, ENEA, CEA, MPG, FZJ, LPP-ERM-KMS
SPX | Plasma characterisation, laser-based diagnostic development, and wall | 61 | - | - | 250.1 | 500 |  | ISSP-UL, VTT, ENEA, IPPLM, CU, UT, CEA, MPG, DIFFER, FZJ
2027 Total |  | 587.6 (+ 112.8 UoF) | 48 (+ 695 UoF) | 84 | 3438.9 | 6521 |  | 
GRAND TOTAL |  | 1187.2 (+ 227 UoF) | 123 (+ 1392 UoF) | 169 | 6894.3 | 13082 |  | 
*SUBJECT TO REVIEW AND APPROVAL BY THE PROGRAMME MANAGER! GA approval of whole budget!

## Slide 17: Structure 2026-2027
Basic structure of FP9 in 2026-2027 unchanged
Subprojects maybe technically be transferred into an increased number of Research Topics e.g
  Interpretative plasma-wall interaction and plasma simulations in linear and toroidal devices
  Predictive plasma-wall interaction and plasma-boundary simulations in core-edge compatible scenarios
  Identification of effective wall conditioning and fuel removal techniques for steady-state devices
  ... 10 more
Suitable to introduce scientific readiness scheme, but
Challenging to cover “service work” like reference samples, post-mortem analysis, A&M data production, MD simulations, code development, diagnostic development, generic material testing
Link between linear plasma/ HHF experiments – toroidal device experiments – future devices not featured

## Slide 18
Call for Participation AWP 2026-2027 executed, analysed, and selected*
FACILITY RESOURCES
Successful CfP: Sufficient facilities offered, though exact cost not always clear
Analysis careful done within 2 weeks and justification given as requested
Facilities with unique capabilities, qualified, and established in PWIE preferred
Results presented to HoD and PMU as requested
“outcome” on hold until approval of Programm Manager*

## Slide 19: Call for Participation AWP 2026-2027 executed, analysed, and selected*
Successful CfP: Factor 2-3 oversubscription per subproject
Analysis careful done within 2 weeks and justification given as requested
26 of 27 RUs offering Human Resources and Expertise are selected
Results presented to HoD and PMU as requested
“outcome” on hold until approval of Programme Manager*
HUMAN RESOURCES