## Slide 1: Review of SOLEDGE3X team workplan – 2026 deliverables
D1.1: Assessment of impact of baffles on turbulence and plasma conditions in high-density regime in TCV (CEA, EPFL)
D6.1: Implement full Horsten fluid neutrals model, including boundary conditions, in SOLEDGE3X (CEA, KUL)
Status: TCVX23 paper (only modelling) just submitted; Bridget working on improved AFN (3-moment + BCs); All existing simulations without baffle for the moment
Plan:
  Finish implementation of AFN
  Rerun simulations with baffle only when model implemented (2nd half of 2026)
Dependencies:
  Geometrical data for input: wall shape, equilibrium?
  Availability of data for baffle cases?
  Will need assistance from KUL team for BCs => mobility?

## Slide 2: Review of SOLEDGE3X team workplan – 2026 deliverables
D2.1: Evaluate the role of electromagnetic turbulence from low to high beta conditions (CEA)
Status: TCV simulations interpretation difficult with reduced fluid neutrals model (density feedback difficult, density profiles not peaked enough)
Plan:
  Focus on power scan in COMPASS simulations with EIRENE, already done for ES (EPS abstract submitted)
  Risk of delay as EM will start only in second half of 2026
Dependencies:
  Only external dependencies (COMPASS data)

## Slide 3: Review of SOLEDGE3X team workplan – 2026 deliverables
D6.2: Couple another edge turbulence code to EIRENE or KINDNES, likely starting with GRILLIX (CEA, DTU, EPFL, MPG)
Status: STYX2 close to completion, readily used in SOLEDGE3X tests, very limited documentation but usable with assistance
Plan:
  Release of STYX2 sometime in March
  Progressively write improved documentation and add new features
  Assist GRILLIX team with coupling
Dependencies:
  Need to synch with GRILLIX team to assist on coupling
    => dedicated working group with separate meetings (1st meeting scheduled beg. of March), others want to join?

## Slide 4: Review of SOLEDGE3X team workplan – 2026 deliverables
D8.1: Python post-treatment routines to export data from all contributing codes in IMAS format using library developed in TSVV-3 (all)
Status: done for basic data for SOLEDGE3X, no test nor application
Plan:
  Add IDSs needed for synthetic diags
  Demonstrate usage with synthetic diags in machines
Dependencies:
  Need input data from TCV team (and others?) to setup synthetic diagnostics
  Need full list of IDSs necessary to use Anna’s synthetic diagnostics (file to be shared on Wiki) as well as as DBS (Anders?)
  Once ready, provide IMAS data to Anna for test

## Slide 5: Review of SOLEDGE3X team workplan – Outlook 2027
Title | Status | Dependencies
D1.2: Analysis of turbulence and transport in detached regime in the frame of the TCV-X23 experiments (CEA, EPFL, MPG, DTU, KUL) | Already done for SOLEDGE3X, will be revisited with full AFN and kinetic neutrals | Need data available and shared
D1.3: First evaluation light impurity turbulent transport in 3D edge turbulence simulation (CEA, EPFL) | Planned for PSI2026, simulation running | 
D1.4: Demonstrate capability to model D-T plasmas both for mean-field and turbulence applications (CEA, DTU) | Not started | 
D2.3: Analysis of near SOL transport in L-mode and H-mode conditions in TCV and AUG (CEA, EPFL, MPG) | TCV abandonned due to difficulties with controlling conditions with AFN Plan to focus on COMPASS | COMPASS data needed (external, contacts made)
D5.1: Investigate the dependence of the SOL width on key parameters in edge turbulence simulations in L-mode (CEA, MPG) | Well advanced in slab although Bt scan costly Extension to toroidal geometry planned | 

## Slide 6: Review of SOLEDGE3X team workplan – Outlook 2027
Title | Status | Dependencies
D6.6: STYX-EIRENE package usable in 3D in turbulence simulations and in time-dependent mode (CEA) | Not started. | Dependent on STYX2 progress planned in TSVV-K
D6.7: Couple synthetic emission diagnostics and Doppler back-scattering to TSVV-B codes with IMAS interface (CEA, DTU) | Not started. | Urgent need to identify needed IDSs (Anna M. & Anders N.)
D7.3: Port full turbulence model of GRILLIX and SOLEDG3X to GPU (CEA, MPG) | Well advanced for SOLEDGE3X. First production run planned this year. | Close interaction with ACH needed
D8.2: TSVV-B codes compliant with priority 2 criteria of EUROfusion standard software recommendations (exception: priority 1 criteria for SOLEDGE-HDG) (all) | SOLEDGE3X mostly compliant. Remains: GPUization, documentation, IMAS inputs | Seek ACH support for script for minimal IMAS inputs
D8.3: Individual or collective training for new users of TSVV-B codes on request from WPs or individual collaborators (all) | Only on request | Should we be pro-active and officialy setup a call with WPTM?

## Slide 7: Rationales for budget extension in 2027
Deliverables at risk in case of additional budget compression w/r initial plan
  Modelling of DT plasmas in SOLEDGE3X
  Scaling laws investigation in full toroidal geometry
  TCV baffled cases with SOLEDGE3X (might lose priority even in 2026 if budget cut in 2027)
Possible additional work in case of budget extension beyond initial plan
  Apply SOLEDGE3X to larger machine starting with WEST. Then move to AUG to compare with published GRILLIX results
  Simulations in full 3D configuration, starting with ripple and RMPs, moving to stellarators