| No | Title | Description | Expected date |
| --- | --- | --- | --- |
| 1 | MA. 1 | Provide scenario A data using DD 3 | 2026/Q1 |
| 2 | MA. 2 | Provide a list of recommended signals for scenario A | 2026/Q2 |
| 3 | MA. 3 | Provide updated scenario A data using DD 4 | 2026/Q4 |
| 4 | MA. 4 | Include modelling and simulation data in metadata Catalogue | 2027/Q2 |
| 5 | MB. 1 | Provide a list of recommended signals from first use cases (live document) | 2026/Q1 |
| 6 | MB. 2 | Provide scenario B data using DD 3 | 2026/Q2 |
| 7 | MB. 3 | Strategy for Migration DD 4 | 2026/Q2 |
| 8 | MB. 4 | Implement AAI access to data (on all sites?) | 2026/Q4 |
| 9 | MB. 5 | Provide scenario B data using DD 4 | 2027/Q2 |
| 10 | MC. 1 | Strategy for PID integrations | 2026/Q3 |
| 11 | MC. 2 | Release of data with enhanced provenance | 2026/Q4 |
| 12 | MC. 3 | Release of data with PIDs | 2027/Q2 |
| 13 | MD. 1 | Plan for open data releases | 2026/Q4 |
| 14 | MD. 2 | Release of open data from at least one device | 2027/Q4 |