## Slide 1: Planned activities EDICAM 2026 Tamás Szepesi and the EDICAM Team

## Slide 2
Planned activities for EDICAM in 2026
Major aim: prepare for and participate in OP2
Upgrade DAQ system
  Procure new control PCs (by F4E)
    most of the components have arrived to Naka
    F4E (Antti) to install linux (Ubuntu 24.04 LTE)
    F4E (Antti) to arrange remote access - outside QST network
  Installation of EDICAM software
    prepare linux-version
    install everything remotely
    test with EDICAM in F4E office (outside QST network)
Participate in linkage tests
  individual test after installation is finished
  integrated test in mid-June(?)

## Slide 3
Planned activities for EDICAM in 2026
Major aim: prepare for and participate in OP2
OP2 and manning
  in OP1: 3 persons on-site always
    but OP2 is very long  limited travel budget
    maybe only 2 (or even 1) person on-site at a time
    unmanned periods?
  remote control
    could be even more important than in OP1
    there is some development ongoing at QST (CLIQ / CLIM..?)
Publication plan
T. Szepesi: RE activity in EDICAM images + simulations  NF