## Slide 1: Sprint-1 on internal boundaries and hyperdiffusion
Thomas Jonsson
WIMAS-2 Weekly meeting, 23 September 2020

## Slide 2: Brief summary
Goal: Implement internal boundary condition and hyperdiffusion
Main result: Both implemented; the internal boundary is well tested, while hyperdiffusion need more testing.
Test case added to the regressions test suite.
Started preparing for core-edge coupling with finite edge region.
  Note: solpsz1 sets BCs at rho=1, while PENN fill a finite edge e.g. rho in (0.95 , 1]

## Slide 3: Internal boundary or core-edge boundary?
Interpretation: The internal boundary is really a boundary between the core and the edge.
What should we call this boundary?
  “internal boundary”
  “core-edge boundary”
  DECISION: Use “core-edge boundary”, but Alexei warned that we may need to have a separate point for the boundary condition and the core-edge boundary.

## Slide 4: Design choices
Decision to redesign the use of transport_solver_numerics
  Fill both BCs at axis and edge – implemented!
    Previously we only filled the edge BC.
    Now, each equation is given a domain; we could set different BCs at axis e.g. zero gradient or zero flux.
  Fill both core and edge equation – not implemented.
What does database_profiles fill?
  computation_mode=interpretative, then fill profiles in [0, rho_bnd] from database
    Here rho_bnd is the location of the internal boundary.
  boundary_conditions=interpretative, then …
    fill boundary conditions from database (as before),
    fill profiles from database outside the internal boundary in [rho_bnd, 1] – NEW FEATURE!

## Slide 5: Codeparams ETS-Init
Internal boundary
Hyper-diffusion = OFF

## Slide 6: Example with internal boundary
Interpretative profile; is raising
Time = 49.02 s
Time = 49.04 s
Predictive profile, no sources; temperature is going down
Interpretative BC; is raising
49.02 s
49.04 s
Data source:g2tjohns/jet_reference/92436/84929

## Slide 7: Codeparams ETS-Init
Hyper-diffusion = ON

## Slide 8: Codeparams – edge profiles for electrons
These choice will be implemented as separate equations in transport_solver_numerics.

## Slide 9: Codeparams – edge profiles for ions

## Slide 10: Questions
How to set internal BCs for impurities?
How to set hyperdiffusion for impurities?
How to store hyper-diffusion?
  Plan: Add hyper-diffusion to total diffusion from transport solver.
    Accepted
  Plan: Add hyper-diffusion as a separate transport model in core_transport
    Accepted
How to calculate the energy flux from hyper-diffusion?
  Do I include the particle flux, ?
  What flux multiplier should be applied for hyper-diffusion?
    David: Use a zero flux multiplier
    Alexei: A zero flux multiplier may make it difficult to study energy conservation.