## Slide 1: Budget control in FP9 (Funding rates and costs categories; Resources allocation vs budget plan; Budget control process)
Emilia Genangeli
Info meeting – 12 January 2021

## Slide 2: Overview
Funding rates and costs categories
Resources allocation vs budget plan
Budget control process
Questions/Answers

## Slide 3: Internal Funding Rates
The internal funding rates for FP9, approved by the General Assembly in Dec. 2020, are used for the preparation of the grant proposal and budget plan 2021-25
The rates have been entered in IMS to allow the preparation and submission of the financial proposals in response to the calls for participation issued on 23 November 2020 and the resources allocation following the selection
Costs categories refer to H2020 as the Model Grant Agreement for HE has not yet officially released – major changes not expected

## Slide 4: Internal Funding Rates: Personnel costs

## Slide 5: Personnel costs categories
Make sure that the right category is picked up
Roles (e.g. PL/TFL/PSO)
  => Group leaders, deputy PL standard rate
WP/activity (e.g. DES, AC-ACH, AC-JDC)
Facilities:
  Standard
  Technology Hubs/Linear machines
  Irradiation
  Tokamak and Stellarator
(List of facilities distributed with the call)
For operation of facilities check that the breakdown of costs (Personnel and other costs) have been entered in IMS – In case this is not done => Change Request and ask the Beneficiary to re-submit

## Slide 6: Salary rates
A single average salary rate per Beneficiary – with the exception of the Industrial LTP
The rates are already in IMS and only those shall be used!
For the years 2022-2025 an increase of 1.5% has been applied – subject to revision
In the budget plan single rate of 75k€/ppy (78k€/ppy industry LTP) used for 5 years; allocation of PM to different Beneficiaries shall be done within the € budget ceilings.
What if the Beneficiaries propose new LTPs (Affiliated Entities - AE)? In particular PM @100% for new Industrial partners?
The resources can be allocated PRELIMINARLY to the Beneficiary, waiting for formalization of the affiliation of the new party in the grant agreement.
For resources @100% make sure that the increase of Consortium Contribution and reduction of Total resources is balanced.

## Slide 7: Internal funding rates: Subcontracting
100% rate for Subcontracting to Industry and for Irradiation are applicable only for those tasks specified in the calls (mostly DEMO WPs)

## Slide 8: Subcontracting category
What is a subcontract?
Subcontracts
Subcontracting of action tasks described in Annex 1 of the Grant Agreement
Suppliers implement specific action tasks themselves, which are part of the action
Cost category: Subcontracting

## Slide 9: Subcontracts vs other contracts
Which are the other contracts?
Other contracts
Purchase of goods, work or services
Suppliers provide resources or services to the beneficiary, which are necessary to implement action tasks by the beneficiary
Cost category: Other goods and services

## Slide 10: Subcontracts vs other contracts: examples
Example 1:
Task: Design, construction and tests of a mockup for…
Beneficiary A purchases the components/materials for the realization of the mockup => purchase of goods
Beneficiary A places a contract for the design of the mockup => purchase of services
Beneficiary A places a contract for the construction of the mockup => purchase of works/services
Beneficiary A places a contract to an external company for the implementation of the full task => subcontracting

## Slide 11: Subcontracts vs other contracts: examples
Example 2:
Task: Design and construction of a test facility for…
Beneficiary A purchases the components/materials for the construction of the facility => purchase of goods
Beneficiary A places a contract for the design of the facility => purchase of services
Beneficiary A places a contract for the construction of the facility => purchase of works
Beneficiary A places a contract to an external company for the implementation of the full task => subcontracting

## Slide 12: Subcontracts vs other contracts: examples
Example 3:
Task: Large scale steel manufacturing studies
Beneficiary A places a contract for support to manufacturing studies => purchase of services
Beneficiary A places a contract to an external company for the implementation of the full task => subcontracting
Tip: if the contract placed is for support to…, assistance in …, consultancy for…, purchase of …, it is NOT a subcontract.

## Slide 13: Internal Funding rates: Equipment & Other Goods and Services

## Slide 14: Equipment & Other Goods and Services categories
Similarly to the personnel costs, make sure that the right costs category is picked up
New Investments are new facilities to be build and identified as necessary for the implementation of the programme (currently10 Technology facilities named pilot plants – terminology no longer used in HE).
Funding rate for the HPC will be applied to the new HPC post Marconi Fusion
For Facilities see slide n. 5

## Slide 15: Internal Funding rates: travels and secondments
FOR INFORMATION ONLY
Resources for missions are kept not-allocated and will be made available following the usual approval of mission requests. The Beneficiary have not been asked to make proposals for missions.

## Slide 16: Common mistakes
Tendency to pick up the higher funding rate
Staff overbooking
Subcontracting
For equipment depreciation costs (and the eligibility conditions) are not considered
For use of facilities:
  No breakdown of costs
  No indication of the EUROfusion share
  Wrong facility type
  Quotation based on internal unit costs (methodology not certified) => only actual costs (measurable and verifiable) can be reported

## Slide 17: Resources allocation vs budget plan
Budget tables per WP have been distributed.
In the current budget plan for FP9, the total Consortium Contribution resulting from the application of the new funding rates is higher than the expected Euratom contribution. At this stage, it is important that the internal funding % does not increase further.
During the selection process and allocation of indicative resources please make sure that:
  The Total resources (which include indirect costs) do not vary. A slight increase in the total resources is acceptable only if the Consortium Contribution does not change or is reduced.
  The internal funding % in your WP does not increase. A decrease of the internal % is welcome provided that the total resources are not reduced.

## Slide 18: Resources allocation vs budget plan
If needed the PL can decide to move resources from one cost category to another; however in the proposed allocation:
The Total resources should not decrease and the Consortium Contribution should not increase.
This is in principle valid for the overall WP budget (5 years); however it is suggested to pay attention also at the yearly values, as a change in the spending profile may result in a shortfall in a specific year.
For budget allocated to specific costs categories (facilities, new investments, subcontracting, Industry AE) only minor changes should be done.
It is recommended to focus on the 2021 budget – eventually with a different distribution of resources – and to propose indicative resources for 2022-25 in line with the budget plan.

## Slide 19: UK contribution
In the budget table are indicate UK resources (UK facilities and resources considered essential for the programme)
Other contributions can be selected by the PLs. In this case the EF budget should not decreased.
For all UK contributions the resources should be made available under a separate budget line since the overall EUROfusion contribution to the UK will depend on the level of the contribution of the UK to the Euratom Programme.

## Slide 20: Resources allocation: PMU Admin control
Following the selection of the proposals PL/PSO enter data in IMS for the allocation of resources to the Beneficiaries
The data are checked in parallel by PMU Admin (mistakes in cost categories, deviations from budget plan, etc.)
Close interaction and exchange of information is required in the next days to meet the deadline of 21st January; therefore please send in advance to Admin your working files to be checked if the data are not yet in IMS.

## Slide 21: Budget control process: project control (PMO)
Review method of assigning values to deliverables
Monitor projects time schedule and assess if technical progress is in line with financial committment
Investigate deviations and propose corrective actions
Identify items with high potential budgetary impact to assess single-point risks
PSO Input
PSO Input

## Slide 22: Budget control process: financial control (Admin)
Adopt cumulative budget ceilings for 2021-2022
Mid-term review in 2023 and decision point if cumulative budget ceilings will be applied also from 2023 onwards.
Decommitment of undeclared resources at the appropriate cumulative ceiling if there is no proper justification of delayed activities
Restrict previous period reporting to one year
PSO review periodically status of pending deliverables

## Slide 23: Budget control process: financial control (Admin & Beneficiaries)
This “reconciliation to actual” approach will give the opportunity for timely and appropriate corrective action to be taken - by both sides – and help the Beneficiary/PMU understand the actual position
Establish biannual “snapshot” financial reporting per Beneficiary to identify variances
(April & October)
Investigate deviations above/below a given significance to determine if they have arisen due to financial and/or technical reasons – errors, delays, profiling, unplanned changes etc
PSO Input

## Slide 24: Communications
For any question about budget, funding rates, cost categories please contact
Budget-control@euro-fusion.org
(Jennie Humphreys, Matti Oron-Carl, Linda Grella, Petra Haucke, Emilia Genangeli)
(Please indicate the WP in the subject)

## Slide 25: Q/A
THANK YOU
FOR YOUR ATTENTION