## Slide 1: JT-60SA Massive Gas Injection system Installation, commissioning and operation
M. Dibon, G. Matsunaga, S. Nakamura, G. Phillips, C. Sozzi
Acknowledgement: G. Giruzzi, M. Hanada

## Slide 2: Installation
Installation in 2023
  MGI valves + cables in vacuum vessel
  Vacuum feed throughs in torus hall
  Gas prep system in pumping room
  PLC in Electronics room
  HMI in Control room
On-site presence is necessary to supervise and inspect

## Slide 3: Commissioning, training and operation
On-site presence during commissioning and training
Adjustment of system parameters during commissioning
Quick trouble shooting
Training directly after commissioning
Optional training videos to recap
Operation manual will be delivered with the system
Operation of the MGI system by QST personnel
No remote operation foreseen

## Slide 4: Maintenance and software
Maintenance done mainly by QST personnel
Maintenance manual will be delivered
No remote maintenance foreseen, on-site assistance
Control software, programming environment and HMI design software all on control computer
No additional software delivered with the system
Software documentation delivered with the system

## Slide 5: Documentation
Documentation package includes:
  Design basis document
  Manufacturing drawings
  Certificates
  Test reports
  Manuals for components (gauges, EPC, PLC etc.)
  Installation manual (what goes where and how)
  Software documentation (printout of code with comments)
  Operation manual (where to click in HMI)
  Maintenance manual (When to look at what and how to repair)