## Slide 1
Project news and points for discussion
E. Nardon, TSVV9 Progress Meeting, 16/04/21
TSVV & ACH kick-off meeting next week (Friday 23/04)
Wiki: https://wiki.euro-fusion.org/wiki/WPAC_wikipages:_Advance_Computing_Work_Package
Meetings slides: https://indico.euro-fusion.org/category/282/ (accessible via Wiki)
ACH needs:
  Discussion with Helsinki ACH yesterday
  Document returned to Denis Kalupin yesterday: see next slide

## Slide 2
The task on the RE validation database needs some explanation. This task comprises 2 aspects:
-The first one is to set up and populate a database of validation cases in order to keep track of what we have done and be able to easily work on the same cases with different codes and repeat simulations when we update models. It seems appropriate to use IMAS for this database (at least for part of the data). This aspect thus falls in the area of expertise of the IPPLM ACH but probably requires only moderate support, of order 0.5 ppy in total, mostly to set up the database (we would populate the database ourselves).
-The second aspect is to apply AI-based techniques to help with code validation. Our codes typically have input parameters which are difficult to estimate, e.g. the ad hoc radial diffusion coefficient due to magnetic stochasticity in the DREAM code. We propose to use AI-guided input-parameter assessment to refine the existing estimates. This could be done by generating a database of simulations and using guided Bayesian inference based on a cost function measuring the departure of synthetic signals from real experimental measurements. This aspect falls in the area of expertise of the VTT ACH and requires more manpower, of order 0.4 ppy/year. It appears beneficial to couple this work with the optimization of DREAM by the VTT ACH.
How these 2 aspects would connect and whether they would involve the same database remains to be discussed and decided between the different parties involved.
Code name | Tasks required to ACH | ACH name | Manpower | Comment
DREAM | Integration into IMAS | IPPLM | 0.5 ppy/year for 2021-2022, then 0.1 ppy/year | 
DREAM | Parallelization and optimization | VTT or EPFL | 0.3 ppy/year for 2021-2025 | Even though VTT is not a Cat. 1 ACH, it may be appropriate here, in particular in relation to the task below on the RE validation database (see the text below).
JOREK | Optimization for particle simulations | EPFL | 0.3 ppy/year for 2021-2025 | Here we specifically request Cristian Sommariva if possible due to his unique knowledge of the code.
RE validation database (several codes) | Set up and populate a database and apply AI-based methods to help validate codes | VTT and IPPLM | 0.5 ppy/year for 2021-2025 | See the text below.

## Slide 3
Table on validation cases: thanks to Oliver and Mathias for replying
Code | Tokamak & pulse | Input data | Output data used for validation | Reference | Comments
CODE, GO, SOFT | ASDEX Upgrade | (Electron) temperature/density profiles at t=0, number of injected argon atoms, pre-disruption (auomatically generated) CLISTE equilibrium, total plasma current Ip before TQ and after CQ (i.e. Delta Ip) | Total plasma current, visible light camera images (synchrotron radiation) | M. Hoppe 2021 J. Plasma. Phys. 87 (1) 855870102 | Successful. Developed methods useful for estimating the runaway electron density profile from synchrotron camera images, both the seed and final profiles.
CODE, SOFT | TCV | (Electron) temperature and density, loop voltage, LIUQE equilibrium | Total plasma current, visible light camera images (synchrotron radiation) | M. Hoppe 2020, Nucl. Fusion 60 (9) 094002; T. Wijkamp 2021 Nucl. Fusion 61 (4) 046044 | Simple 0D simulations of flat top discharge, with positive albeit limited conclusions. Improved simulations with DREAM, requiring spatially and temporally resolved temperature and density profiles, are being considered.
CODE, SOFT | Alcator C-Mod | (Electron) temperature and density, loop voltage, EFIT equilibrium | Visible light camera images (synchrotron radiation) | R. A. Tinguely 2018, PPCF 60 (12) 124001 | CODE run at multiple radii with aim to reproduce synchrotron images. Can nowadays be done in a similar, but more efficient, manner with DREAM using the same data. Useful for flat-top scenarios
ASTRA-STRAHL | ASDEX Upgrade #33108 | Profiles: q, ne, Te, Ti Scalars: Btor, Ip, Lext, kappa, Delta, delta, a, R0 Gas flow: gas flow rate at LCFS Additional transport coefficients | Ip(t), IRE(t), line averaged ne along COO chords V-1 and V-2, Prad (impurities; line + Bremsstrahlung), synthetic on-axis SXR | O. Linder et al. Nucl. Fusion 60, 096031 (2020) O. Linder et al. Accepted by J. Plasma Phys. (2021) | Successful Add. transport to be validated with MHD tools
→ Good basis to specify what our database should look like and discuss with IMAS colleagues